# CONSTRUCTION/PUBLIC WORKS

# Contracts subject to competitive bidding:

Purchase of equipment, materials and supplies to be furnished, sold or 	leased to a school district that is over the bid ceiling.

Services/Construction and Public Projects.

Repairs over the bid ceiling.

Formal bidding is required for any project or purchase of $15,000.00 or more for public projects and construction services. $78,500.00 is the bid

ceiling for materials, equipment, supplies as well as repairs and maintenance.  A notice calling for bids must be published for two weeks in a newspaper with five days between publication dates. An affidavit of publications must be obtained from the publication company. See attached

Purchasing guidelines, these guidelines conform to the California Public

Contract Code.

After the bid is awarded and the purchase order completed, the following

documents are required in Accounts Payable.

- Purchase Order

- Board approval of the award

- Affidavit of publication

- Signed agreement with Contractor

- Performance bond

- Payment bond

- Bid bond

- Certificate of Insurance – General Liability

- Certificate of Workers’ Comp Insurance

- Escrow documents if so elected.

### All the documents must accompany the purchase order for any Bid contract.

## See pages 1.1 and 1.2 for copies of 20115 and 22002 Code sections.

# BONDS

PERFORMANCE BOND is not required by California Public Contract Code but it is an OCDE requirement. The bond is for 100% of the contract

amount.

PAYMENT BOND is required for any project over $ 25,000.00. The California Civil Code requires that the bond must be in place before any

payment can be made to the Contractor. The amount of the bond shall be

100% of the contract up to five million dollars and any amount over that

a percentage schedule is applied. A DEPOSIT IN LIEU OF BOND IS

NOT ACCEPTABLE. (CIVIL CODE 3247, 3248)

BID BOND must be payable to the District and shall accompany all bids

for construction projects. A bidder can submit other forms of security such

as cash, certified or cashier’s checks. The bond is for 10% of the contract

value.

# RETENTION

Payment on any contact shall not exceed 95% of the work completed.

Types of contracts include: construction, alterations, repairs or improvements on any public structure, building or road that exceeds

$5,000.00.

- Retention of not less than 5% is required on all progress payments

over $5,000.00. OCDE disbursements record retention payments

on projects over the bid amount of $ 15,000.00. The release of the

retention money requires board acceptance of the project as

complete and has recorded a Notice of Completion. It is not

necessary to withhold retention on equipment, material, supplies or

repair-maintenance contracts. (see Public Contract Code 9203).

- As of January 1, 1993 all contracts relating to the construction of

any public work project in California is subject to Code 9203.

Public Contract Code 7107 states that the retention withheld by

the District SHALL be released after certain specified events occur

and that no disputes occur between the Contractor and the District.

See pages 3.1 through 3.3 for copies of these Code sections.

# ESCROW ACCOUNTS

Included in the invitation to bid and in the contract documents there is

a provision that allows the substitution of securities for any retention

withheld by the District.

- At the request and expense of the contractor, securities

equaling the amount to be withheld can be deposited with

the District or any state or federally chartered bank in an

Escrow account. At the satisfactory completion of the contract

the security or deposit is returned to the Contractor. These

securities can be held in an Escrow account or in a Certificate

of Deposit.

- An Escrow account can also be opened with state or federal

chartered financial institutions. As Progress Payments are made

to the Contractor, the retention portion is deposited by the

District into the Escrow account. Documentation for an Escrow

payment must have an Escrow agreement signed by the Contractor,

the District and the Escrow Agent. Upon completion of the

contract the District notifies the Escrow agent in writing to release

the funds to the Contractor.

(a) Only the designated representative of the District

may signed the request for the release of Escrow

funds. Our designee is the Vice Chancellor of

Business Operations and Fiscal Services.

# Copy of an Escrow agreement on page 4.1

# CHANGE ORDERS

# Change orders to contract over the original bid amount:

# A. Must be specified in writing showing the dollar amount

# of the change and the amended total of the contract.

# B.  There must be Board approval and this approval must

# clearly state the change order in the Board action item.

# C.  Amounts of the change orders are cumulative and must

# not exceed 10% of the original contract amount.

# D.  Change orders must be signed by both parties to the

# contract. See District change order form for our signing

# requirements. (page 5.1)

# NOTICE OF COMPLETION

# A Notice of Completion is a written notice, signed and verified by the

# owner or his agent, containing the following information:

# Date of project completion

# Name and address of owner

# Street address of the project site

# Work done

# Name of the contractor

# The Notice of Completion must then:

# Be recorded in the office of the county recorder

# Shall be recorded within 10 days after completion

# Must be Board approved, Board must accept the project

# as complete and authorizes the notice of completion to

# be filed.

# RELEASE OF RETENTION

# Within 60 days of Board acceptance of a project as complete, the

# retention funds should be released to the contractor if no stop notices

# are outstanding. In addition, final payment of retention requires a copy

# of the Filed and Recorded Notice of Completion by the County Recorder.

# OCDE Disbursements will release the retention payment 35 days from the

# County Recorder’s date.

CONTRACTS	1

BONDS	2

RETENTION	2

ESCROW ACCOUNTS	4