## Slide 1: Technology projects backlog process

## Slide 2: Background
Measured over 6 month-period, approx 2 : 1 ratio of incoming requests to completed projects
Chart: Project Trends
| Oct '22 | Nov '22 | Dec '22 | Jan '23 | Feb '23
Active non-Frozen Projects | 281 | 284 | 279 | 284 | 297 | 304
Completed Projects | 26 | 16 | 17 | 22 | 10 | 16
New Projects | 29 | 36 | 30 | 29 | 34 | 45

## Slide 3: Analysis of completed projects
Projects completed in past 1 year: 123
Priority | P1 | P2 | P3 | P4 | N/A | Total
Count | 43 | 51 | 25 | 0 | 4 | 123
Avg Age | 61 | 59 | 45 |  | 37 | 56
Med Age | 40 | 48 | 19 |  | 33 | 37
On average, projects completed in past year were under 2 months in age
76% of completed projects P1 or P2 (Very High/High), 20% P3, no P4
In 90 days completed 75% of all 123 projects, completed 7% more by 120 days, completed 12% more by 150 days
Chart: % Completed by Age
| 90 | 120 | 150
Percent | 75 | 82 | 94
Notes: Higher priority projects often most complex, which is reflected in the ages of P1/P2 compared to P3 projects
No low priority completions may be due to filtering at college level before projects submitted as well as capacity of ITS

## Slide 4: Technology backlog process
ITS will change the status of the project as "Backlog," unassign it, and inform project requestor about options to reprioritize or cancel if needed.
If a project scores as P4, or it is likely that no work will occur in a particular project whitin a period of 180 days
If project is prioritized higher, ITS will assign it for completion. If project is older than 180 days, ITS will set it to the "Planning and Analysis" phase prior to reassigning it.
If project is not prioritized higher, it will remain in the Backlog until time allows for work to resume or until the project is prioritized higher.
If project is cancelled, ITS will go through the Project Cancellation Process
Note:
The list of projects in the backlog will be shared monthly with TOW and TAG